# SCRUM PLAN FOR ROOMS IMPROVEMENT (FINAL - ROOM BASED)

# GLOSSARY

Definition of Done: a shared understanding of the expectations that work must meet to be releasable.

Developer: any member of the Scrum Team delivering increments.

Increment: a fully completed room meeting the Definition of Done.

Product: Perfect Room.

Product Backlog: ordered list of rooms to be improved.

Product Owner: accountable for maximizing value.

Scrum Master: ensures Scrum is understood and applied.

Sprint: 1-week timebox delivering a batch of completed rooms.

Sprint Backlog: selected rooms + tasks per room.

Sprint Goal: deliver 5–6 completed rooms.

Scrum Team: cross-functional team delivering room improvements.

# PROGRAM OVERVIEW

Total Rooms: 162
Objective: Improve every room to guest-ready standard.

# PRODUCT BACKLOG (ROOM-BASED)

Each Product Backlog Item (PBI) is ONE ROOM.

Example PBIs:

PBI-001 – Room 2100 (Accessible)

PBI-002 – Room 2102

PBI-003 – Room 2104

... up to all 162 rooms

## STANDARD WORK PER ROOM

Entry & Door Systems
Walls & Ceiling
Lighting
Electrical
Air Conditioning
Technology
Furniture
Curtains & Windows
Balcony
Bathroom
Kitchen (if applicable)
Safety Systems
Room Condition
Final Quality & Release

# SPRINT STRUCTURE

Sprint Length: 1 week

Rooms per Sprint: 5–6

Each room = 1 Increment

# SPRINT 1 BACKLOG

Rooms: 2100, 2102, 2104, 2105, 2106

## TASKS PER ROOM

Preparation
Inspection
Repair & Maintenance
Improvement
Quality Control
Release

# DEFINITION OF DONE

Room fully inspected, repaired, cleaned, approved, and released to inventory.

# SPRINT INCREMENT

Each Sprint delivers 5–6 fully completed rooms.

# METRICS

Rooms completed, defects, cycle time, quality score.