# SCRUM PLAN FOR ROOMS IMPROVEMENT

# PRODUCT BACKLOG (ROOM-BASED)

Each Product Backlog Item (PBI) represents ONE ROOM as a full increment.

Example:

PBI-001 – Room 2100 (Accessible Studio King)
Includes full inspection, maintenance, repair, improvement, and release.

PBI-002 – Room 2102

PBI-003 – Room 2104

... up to all 162 rooms

## STANDARD ROOM WORK (APPLIES TO EVERY ROOM)

Entry & Door Systems
Walls & Ceiling
Lighting
Electrical
Air Conditioning
Technology
Furniture
Curtains & Windows
Balcony
Bathroom Systems
Safety Systems
Room Condition
Final Quality & Release

# SPRINT STRUCTURE (UPDATED)

Sprint Length: 1 week

Sprint Goal: Deliver 5–6 fully completed rooms

Increment: Each room is a completed increment

# SPRINT 1 BACKLOG

Rooms:

2100
2102
2104
2105
2106

## TASKS PER ROOM

Preparation
- Remove from inventory
- Pre-clean inspection

Inspection
- Full inspection
- Issues documented
- Materials identified

Repair & Maintenance
- Fix defects
- Preventive maintenance
- Equipment testing

Improvement
- Replace worn items
- Paint touch-ups

Quality Control
- Supervisor inspection
- Housekeeping final cleaning

Release
- Log updated
- Room returned to inventory

# DEFINITION OF DONE

A room is DONE when fully inspected, repaired, cleaned, approved, applying the quality standards and returned to inventory.